# v5

🔨 MOMENTUM APP: HIGH-LEVEL PROJECT BLUEPRINT (v5)

(Project Originator: G.E.N.E.S.I.S. | Target Team: Two Developers)

This document outlines the focused, three-phase construction plan for the new mobile application. All development must strictly adhere to the Momentum App: Technical & Design Governance Document (v5).

I. Project Constraints & Scope Definition

- Objective: Build a new momentum-mobile (Expo) application that achieves feature-parity with the existing momentum-web app.

- Required Views: The mobile app must contain both a "Family View" (Kiosk Mode) and a "Parent View" (Admin/CRUD Mode).

- Architecture: We will build the two new components (Services 3 & 4) of our 4-Service BFF architecture.

- Existing Assets: This plan assumes momentum-api (Core) and momentum-web (Web) are feature-complete and stable.

II. System Architecture: 4-Service Serverless BFF

(See Governance v5, Section 4.A for the full diagram)

- Service 1 (Existing): momentum-api

- Service 2 (Existing): momentum-web

- Service 3 (New): momentum-mobile (Expo Client)

- Service 4 (New): momentum-mobile-bff (Serverless API)

PHASE 1: Foundation & BFF Setup

GOAL: Initialize the new repositories and establish the core communication loop (Client -> BFF -> API). (Time Estimate: 1 Week)

| Step | Task Description | Team Focus | Output/Deliverable |
| --- | --- | --- | --- |
| 1.1 | Initialize momentum-mobile-bff | Backend Specialist | New Node.js/TypeScript serverless API repository (e.g., Vercel, Netlify). |
| 1.2 | Initialize momentum-mobile | Frontend Specialist | New Expo (React Native) repository using expo-router. |
| 1.3 | Secure BFF-to-API Comms | Backend Specialist | Implement secure, token-aware networking (e.g., axios instance) in the momentum-mobile-bff to call the existing momentum-api. |
| 1.4 | Bootstrap Client-to-BFF Comms | Frontend Specialist | Implement tanstack-query and a base API client in the momentum-mobile app to call the new momentum-mobile-bff. |
| 1.5 | Implement Household/Profile Endpoint | Full Stack | 1. BFF: Create GET /api/household/:id. 2. Mobile: Create the root "Profile Selection" screen that fetches and displays all memberProfiles for the household. |

PHASE 2: Kiosk View Parity (Family View)

GOAL: Build the "Emotional" (Kiosk) view, achieving parity with the web app's Family View. (Time Estimate: 2 Weeks)

| Step | Feature/Component | Mandatory Standard | Definition of Done |
| --- | --- | --- | --- |
| 2.1 | Kiosk View Endpoints | momentum-mobile-bff | Implement all BFF endpoints required for the Kiosk View (e.g., GET /kiosk-data, GET /rewards-store). These endpoints will call the momentum-api. |
| 2.2 | Kiosk View UI | momentum-mobile | Mobile UI (post-profile-selection) showing the member's task list, points, and available rewards. |
| 2.3 | Task Completion Endpoint | momentum-mobile-bff | Create POST /api/tasks/:id/complete. This BFF endpoint calls the corresponding momentum-api endpoint to set task status to PendingApproval. |
| 2.4 | Task Completion UI | momentum-mobile | Member can tap a task to mark it as complete. UI reflects the "Pending Approval" status. |
| 2.5 | Reward Purchase Flow | Full Stack | Member can "purchase" a reward, which calls a BFF endpoint to debit points and (if needed) notify the parent. |
| 2.6 | Momentum Mode | momentum-mobile | Implement the gentle gamification (confetti, positive feedback) as defined in Governance v5, Sec 3.D. |

PHASE 3: Admin Parity (Parent View)

GOAL: Build the "Rational" (Admin) view, achieving parity with the web app's Parent View. This marks the Definition of Finished. (Time Estimate: 3 Weeks)

| Step | Feature/Component | Mandatory Standard | Definition of Done |
| --- | --- | --- | --- |
| 3.1 | Secure Parent Auth | momentum-mobile | Implement the navigation flow (Governance v5, Sec 4.B). Add a secure login (PIN/biometrics) for parent profiles. |
| 3.2 | Parent Admin Endpoints | momentum-mobile-bff | CRITICAL: Implement all admin-level BFF endpoints: - Task CRUD (POST, PUT, DELETE /api/tasks) - Reward CRUD (POST, PUT, DELETE /api/rewards) - Member CRUD (POST, PUT /api/members) |
| 3.3 | Parent Dashboard UI | momentum-mobile | Build the full admin dashboard UI: - Task Creator/Editor - Reward Creator/Editor <C/br> - Family Member Manager |
| 3.4 | Task Approval Queue | Full Stack | 1. BFF: Create GET /api/tasks/pending. 2. Mobile: Create the UI for a parent to see and approve tasks. 3. BFF: Create POST /api/tasks/:id/approve to finalize the task. |
| 3.5 | Final Review & Deployment | Full Stack | Final code reviews, cleanup of all TODO/FIXME markers, and submission to TestFlight / App Store. |

# v4

🔨 MOMENTUM APP: HIGH-LEVEL PROJECT BLUEPRINT (v4)

(Project Originator: G.E.N.E.S.I.S. | Target Team: Two Developers)

This document outlines the four-phase construction plan. All development must strictly adhere to the Momentum App: Technical & Design Governance Document (v4).

I. Project Constraints & Scope Definition

(Unchanged from v3) ...

II. (NEW) System Architecture: 4-Service Serverless BFF

This blueprint mandates a 4-service "Backend for Frontend" (BFF) architecture to reuse existing logic while providing tailored, high-performance APIs for our two distinct clients.

- momentum-api (Core Service):

  - Repo: momentum-api (Existing)

  - Function: The single source of truth. Contains all Mongoose models and core business logic (controllers). It is the only service that communicates with the MongoDB database. It functions as an internal-facing API.

- momentum-web (Web Client + Embedded BFF):

  - Repo: momentum-web (Existing)

  - Function: The Next.js app for the "Rational" (Parent) Dashboard. Its API Routes (/app/api/...) function as the Embedded Web BFF. These routes call the momentum-api to aggregate data for the web UI.

- momentum-mobile (Mobile Client):

  - Repo: momentum-mobile (Existing)

  - Function: The Expo app for the "Emotional" (Kiosk) View. It only communicates with the momentum-mobile-bff.

- momentum-mobile-bff (Mobile BFF):

  - Repo: momentum-mobile-bff (New)

  - Function: A new, lightweight, serverless API (e.g., Vercel/Netlify). Its only job is to serve the mobile client. It calls the momentum-api to aggregate data into a "calm," low-friction payload.

PHASE 1: Blueprint & Prep (Foundation)

GOAL: Establish the 4-service architecture and finalize the data model. (Time Estimate: 1 Week)

| Step | Task Description | Team Focus | Output/Deliverable |
| --- | --- | --- | --- |
| 1.1 | Finalize Data Model (v3) | Backend Specialist | CRITICAL: Ensure momentum-api Mongoose Schemas (v3) implement the Unified Membership Model (see Governance v4, Sec 2.C). |
| 1.2 | Setup Zero-Cost Hosting | Both Developers | (Unchanged) Confirm MongoDB Atlas (M0). Confirm momentum-api host. Confirm Vercel/Netlify for Web and Mobile BFF. |
| 1.3 | Initialize momentum-mobile-bff (NEW) | Backend Specialist | NEW: Create the new momentum-mobile-bff repository (Node.js/TypeScript, serverless). |
| 1.4 | Bootstrap BFFs | Both Developers | Implement ESlint/Prettier/TS in the new momentum-mobile-bff. Add secure networking logic (e.g., axios) to both the Web BFF and Mobile BFF to call the internal momentum-api. |

PHASE 2: Foundation (Authentication & Core Data)

GOAL: Wireframe the 4-service architecture and build the Parent Control Surface (Web MVP). (Time Estimate: 2 Weeks)

| Step | Feature/Component | Mandatory Standard | Definition of Done |
| --- | --- | --- | --- |
| 2.1 | Authentication System (API) | momentum-api | (Unchanged) momentum-api endpoints for Parent Login (email/password) and JWT generation. |
| 2.2 | Household & Member CRUD API | momentum-api | (Unchanged) momentum-api endpoints to Create/Manage Households and add/edit/remove members from the memberProfiles array. |
| 2.3 | Implement Web BFF Endpoints | momentum-web (BFF) | Create the "Embedded BFF" API routes (e.g., GET /api/dashboard) that securely call the momentum-api to fetch and aggregate data for the Parent Dashboard. |
| 2.4 | Parent Dashboard UI (v3) | momentum-web (UI) | (Unchanged) Secure Web UI (behind login) that maps over the single memberProfiles array to display all members. |
| 2.5 | Task Engine API (CRUD) | momentum-api | (Unchanged) Full CRUD endpoints for Task documents in momentum-api. |

PHASE 3: Construction (MVP Feature Completion)

GOAL: Complete the core, user-facing MVP features, focusing on the Kiosk View. This marks the Definition of Finished for the initial launch. (Time Estimate: 3 Weeks)

| Step | Feature/Component | Mandatory Standard | Definition of Done |
| --- | --- | --- | --- |
| 3.1 | Implement Mobile BFF Endpoints | momentum-mobile-bff | Create the "Standalone BFF" endpoints (e.g., GET /kiosk-data) that call momentum-api to fetch a "calm," minimal payload for the Kiosk View. |
| 3.2 | Kiosk View (Mobile Landing) | momentum-mobile | (Unchanged) Mobile launch displays all color-coded profile cards immediately by mapping over the single memberProfiles array. |
| 3.3 | Task Completion & Approval Loop (REVISED) | Full Stack | (REVISED) 1. Member taps 'complete' in momentum-mobile. 2. momentum-mobile-bff calls POST /api/tasks/:id/complete. 3. momentum-api sets task status to PendingApproval. 4. momentum-web (Parent) gets a notification. 5. Parent approves task; API releases pointsTotal & triggers micro-interaction. |
| 3.4 | Store Engine (CRUD & Purchase) | Full Stack | (Unchanged) Parent CRUD (Web -> Web BFF -> API). Member Purchase (Mobile -> Mobile BFF -> API). |
| 3.5 | Momentum Mode Toggle (REVISED) | Governance v4, Sec 3.D | (REVISED) Implement a working setting to toggle motivational elements. Must adhere to Positive Reinforcement Only mandate. |
| 3.6 | Final Review and Deployment | Governance v4, Sec 5 | (Unchanged) Final code reviews, cleanup of all TODO/FIXME markers, and deployment. |

PHASE 4: Finishing & Scaling (Full Project Vision)

GOAL: Implement the full, research-backed project vision for monetization and high-value utility. (Time Estimate: Ongoing)

| Step | Feature/Component | Mandatory Standard | Rationale (Research-Backed) |
| --- | --- | --- | --- |
| 4.1 | (NEW) AI Task Chunking | AI / momentum-api | Integrates a "Magic ToDo" (Ref: Goblin.Tools) to break overwhelming tasks ("Clean Kitchen") into small, actionable steps. Solves the "Wall of Awful." |
| 4.2 | (NEW) Visual Timers | momentum-mobile | Implements "shrinking pie chart" timers (Ref: Tiimo) instead of numeric ones to combat "Time Blindness." |
| 4.3 | (NEW) Privacy-First Location | Full Stack | Implements safety/location features using a "Family Agreement" onboarding flow and "Privacy Bubbles" (Ref: Family & Team Design, 2.3). |
| 4.4 | (NEW) AI Contextual Shield | Full Stack (BFFs) | (Killer Feature) AI intercepts and batches non-critical "Team" (work) notifications to actively protect the user's "Family" (home) context. |
| 4.5 | Premium Theme Store | Full Stack | (Unchanged) Implement monetization path for premium themes. |
| 4.6 | SSO & Calendar Sync | momentum-api | (Unchanged) Integrate Google/Apple Sign-In and Calendar sync. |

# v3

🔨 MOMENTUM APP: HIGH-LEVEL PROJECT BLUEPRINT (v3)

(Project Originator: G.E.N.E.S.I.S. | Target Team: Two Developers)

This document outlines the four-phase construction plan. All development must strictly adhere to the Momentum App: Technical & Design Governance Document (v3).

I. Project Constraints & Scope Definition

(Unchanged from v2)

...

PHASE 1: Blueprint & Prep (Foundation)

GOAL: Establish the architectural and data schema, and prepare the zero-cost hosting environment. (Time Estimate: 1 Week)

| Step | Task Description | Team Focus | Output/Deliverable |
| --- | --- | --- | --- |
| 1.1 | Finalize Data Model (v3) | Backend Specialist | CRITICAL (REVISED): Mongoose Schemas for: FamilyMember (global identity) and Household. The Household schema MUST implement the Unified Membership Model (see Governance v3, Sec 2.C), using a single memberProfiles array. This array will contain embedded IHouseholdMemberProfile sub-documents (familyMemberId, displayName, profileColor, role, pointsTotal). |
| 1.2 | Setup Zero-Cost Hosting & Stable API | Backend Specialist | (Unchanged) Account setup for MongoDB Atlas (M0), Vercel, and API host. Configure Node.js driver to use the Stable API. |
| 1.3 | Initialize Repositories | Both Developers | (Unchanged) Create three repos: momentum-api, momentum-web, momentum-mobile. |
| 1.4 | Bootstrap & Tooling Setup | Both Developers | (Unchanged) Implement ESlint/Prettier/TS. Web: Tailwind v4 (CSS-First). Mobile: NativeWind v4 / Tailwind v3. |

PHASE 2: Foundation (Authentication & Core Data)

GOAL: Build the secure backend API and the protected Parent Control Surface (Web MVP). (Time Estimate: 2 Weeks)

| Step | Feature/Component | Mandatory Standard | Definition of Done |
| --- | --- | --- | --- |
| 2.1 | Authentication System (API) | Security Focus (Parent Login) | (Unchanged) API endpoints for Parent Login (email/password) and JWT generation, linked to the FamilyMember document. |
| 2.2 | Household & Member CRUD API (v3) | Unified Model Focus | (REVISED) API endpoints to Create/Manage Household entities. Endpoints to add/edit/remove members from the memberProfiles array (e.g., POST /api/household/:id/members). |
| 2.3 | Parent Dashboard UI (v3) | Design: Section 3.A (Calm Theme) | (REVISED) Secure Web UI (behind login) that maps over the single memberProfiles array to display all members (Parents and Children) in the Household Context. Functionality to add/edit/remove members. |
| 2.4 | Task Engine API (CRUD) | Mongoose: Recurring Logic | (Unchanged) Full CRUD endpoints for Task documents. Tasks must be linked to a single HouseholdId and can be assigned to specific familyMemberIds. |

PHASE 3: Construction (MVP Feature Completion)

GOAL: Complete the core, user-facing MVP features, focusing on the Kiosk View. This marks the Definition of Finished for the initial launch. (Time Estimate: 3 Weeks)

| Step | Feature/Component | Mandatory Standard | Definition of Done |
| --- | --- | --- | --- |
| 3.1 | Kiosk View (Mobile Landing) (v3) | Design: Section 3.A (Frictionless Access) | (REVISED) Mobile launch displays all color-coded profile cards immediately by mapping over the single memberProfiles array. (Household selection screen remains if member is in >1 household). |
| 3.2 | Member Task & Point View (v3) | Design: Section 3.B (Profile Colors) | (REVISED) Member-specific mobile screen showing "Today's Tasks" (for their familyMemberId) and their current point balance (from their pointsTotal in the memberProfiles array). |
| 3.3 | Task Completion Logic | Motion: Section 3.C (Micro-interaction) | (Unchanged) Child (or Parent) can tap to complete a task. API updates the member's pointsTotal in the memberProfiles array and triggers the reward micro-animation. |
| 3.4 | Store Engine (CRUD & Purchase) | API: Transaction Logging | (Unchanged) Parent can add StoreItems. Any member can purchase items, with points being deducted from their pointsTotal and a transaction log recorded. |
| 3.5 | Momentum Mode Toggle | Design: Section 3.A (Optional Spark) | (Unchanged) Implement a working application setting to toggle on/off the motivational elements. |
| 3.6 | Final Review and Deployment | Governance: Section 5 (Code Review) | (Unchanged) Final code reviews, cleanup of all TODO/FIXME markers, and deployment. |

PHASE 4: Finishing & Scaling (Full Project Vision)

(Unchanged from v2)

...

# v2

v🔨 MOMENTUM APP: HIGH-LEVEL PROJECT BLUEPRINT (v2)

(Project Originator: G.E.N.E.S.I.S. | Target Team: Two Developers)

This document outlines the four-phase construction plan for the Momentum family management application. All development must strictly adhere to the Momentum App: Technical & Design Governance Document (v2).

I. Project Constraints & Scope Definition

| Constraint | Value / Mandate | Impact on Plan |
| --- | --- | --- |
| Budget (MVP Phase) | $0 USD (Shoestring) | Mandatory use of free tiers: MongoDB Atlas (M0), Vercel (Frontend), Railway/Render (Backend API). |
| Core Stack | React Native, Node.js/Express, MongoDB 8.x Atlas. | Focus on full-stack JavaScript/TypeScript best practices and two dedicated specialists (Frontend/Backend). |
| Technical Governance | (Revised) Strict adherence to TypeScript and platform-specific Tailwind CSS mandates as defined in Governance Document (v2), Section 4. | Web (momentum-web): Tailwind v4.1.x (CSS-First). Mobile (momentum-mobile): NativeWind v4.1.x + Tailwind v3.x. |
| Architectural Pivot | Co-Parenting Support: Children must be linkable to multiple Households. A new Household entity is mandatory for task and point context. | Ensures the app supports the modern, non-nuclear family structure and requires a Household Selection step in the Kiosk View. |
| Definition of 'Finished' (MVP) | Full Kiosk View (Frictionless Child Tasks/Store) and Authenticated Parent CRUD Views (Tasks/Store/Members). | Completion of Phases 1, 2, and 3 represents the launch-ready MVP. |
| Full Project Vision (Phase 4) | Meal Planner, SSO (Google/Apple), and Calendar Sync (Google/iCal). | Tasks are sequenced for post-launch scaling and monetization. |

PHASE 1: Blueprint & Prep (Foundation) GOAL: Establish the architectural and data schema, and prepare the zero-cost hosting environment. (Time Estimate: 1 Week)

| Step | Task Description | Team Focus | Output/Deliverable |
| --- | --- | --- | --- |
| 1.1 | Finalize Data Model & Architectural Review | Backend Specialist | CRITICAL: Mongoose Schemas for: Household (New Entity), FamilyMember (role, color, points, linked to multiple Households), Task (linked to one Household), StoreItem, and Transaction. Mandatory Data Modeling Review: Confirm use of embedding vs. referencing to optimize for the 16MB BSON limit. |
| 1.2 | Setup Zero-Cost Hosting & Stable API | Backend Specialist | Account setup and connection strings for MongoDB Atlas (M0), Vercel, and the chosen Node.js API free-tier host. Mandatory: Configure the Node.js driver to use the Stable API (MongoDB 8.x mandate). |
| 1.3 | Initialize Repositories | Both Developers | Create three secure, clean repositories: momentum-api, momentum-web, momentum-mobile. |
| 1.4 | Bootstrap & Tooling Setup (Revised) | Both Developers | Implement ESlint/Prettier rules and TypeScript config in all repos. momentum-web: Implement Tailwind v4 CSS-First Config (defining semantic roles in CSS). momentum-mobile: Implement NativeWind v4 / Tailwind v3 stack (defining tailwind.config.js, babel.config.js, etc.) |

PHASE 2: Foundation (Authentication & Core Data) GOAL: Build the secure backend API and the protected Parent Control Surface (Web MVP). (Time Estimate: 2 Weeks)

| Step | Feature/Component | Mandatory Standard | Definition of Done |
| --- | --- | --- | --- |
| 2.1 | Authentication System (API) | Security Focus (Parent Login) | API endpoints for Parent Login (email/password) and JWT generation. Co-Parent Invitation API stubbed out. |
| 2.2 | Household & Member CRUD API | New Entity Focus | API endpoints to Create/Manage Household entities and link Parents to a single Household. Endpoints to add/edit FamilyMembers, linking them to one or more Households. |
| 2.3 | Parent Dashboard UI (Web MVP) | Design: Section 3.A/4 (Calm Light Theme, Lucide Icons) | Secure Web UI (behind login) displaying the list of family members within the Parent's Household Context. Includes functionality to add new members and assign profile colors. |
| 2.4 | Task Engine API (CRUD) | Mongoose: Recurring Logic | Full CRUD endpoints for Task documents. Tasks must be linked to a single HouseholdId. Includes logic to manage recurrence (daily/weekly) and assign to specific familyMemberIds. |

PHASE 3: Construction (MVP Feature Completion) GOAL: Complete the core, user-facing MVP features, focusing on the Kiosk View. This marks the Definition of Finished for the initial launch. (Time Estimate: 3 Weeks)

| Step | Feature/Component | Mandatory Standard | Definition of Done |
| --- | --- | --- | --- |
| 3.1 | Kiosk View (Mobile Landing) | Design: Section 3.A (Frictionless Access) | Mobile application launch that displays all color-coded profile cards immediately. If a child belongs to >1 Household, a simple Household Selection screen is shown first. |
| 3.2 | Child Task & Point View | Design: Section 3.B (Profile Colors), Section 4 (Inter Typography) | Member-specific mobile screen showing "Today's Tasks" only relevant to the selected Household context and their current point balance for that Household. |
| 3.3 | Task Completion Logic | Motion: Section 3.C (Micro-interaction) | Child can tap to complete a task. API updates the Household's pointsTotal and triggers the reward micro-animation. |
| 3.4 | Store Engine (CRUD & Purchase) | API: Transaction Logging | Parent can add StoreItems (CRUD via Web UI) linked to their Household. Child can view and purchase items, with points being deducted and a transaction log recorded. |
| 3.5 | Momentum Mode Toggle | Design: Section 3.A (Optional Spark) | Implement a working application setting to toggle on/off the motivational elements (confetti, streaks, etc.) for user control. |
| 3.6 | Final Review and Deployment | Governance: Section 5 (Code Review) | Final code reviews, cleanup of all TODO/FIXME markers, and deployment of the Node.js API and the React Native application to test flight/internal distribution. |

PHASE 4: Finishing & Scaling (Full Project Vision) GOAL: Implement the full project vision for monetization and high-value utility. (Time Estimate: Ongoing)

| Step | Feature/Component | Mandatory Standard | Dependency |
| --- | --- | --- | --- |
| 4.1 | SSO Implementation | Security Focus | Integrate Google & Apple Sign-In for simplified parent onboarding and authentication. |
| 4.2 | Calendar Sync Module | External API Integration | Implement API logic for two-way synchronization of tasks with Google Calendar and iCal. |
| 4.3 | Meal Planner Module | Data Model: New Schema | Add a dedicated Meal and Recipe schema/model and build the full CRUD interface in the Parent View. |
| 4.4 | Premium Theme Store | Architectural: Semantic Roles | Implement theme switching logic and a payment gateway to allow purchase and activation of new, comprehensive premium themes. |